|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Start | Finish | Author | Description | Reason | Version |
|  |  |  |  |  |  |
| 20/07 | 20/07 | Vinicius | Highlight our schedule and time available to build the app | The project has a deadline and therefore we must ensure we finish it in time. | 1.0 |
|  |  |  |  |  |  |

Our schedule indicates there is a period of approximately three months to develop an application that meets the client's request. Throughout this period a prototype could be developed and tested along with client's approval. By the time the application is ready to be tested live, there will be no Mathex competition scheduled and there is still the possibility the implementation system of choice is not available yet. Therefore, we have not looked at the opportunity to test the application during the Mathex competition as it happens once a year and the application as well as the system to host it will not be ready.

The reason to develop an prototype is to showcase all the functionalities that will be used during the competition and ensure that it will be well accepted by the stakeholders. This application prototype will then be opened for improvement. There will be no need for the client to acquire any of the implementation solutions. The development will happen independently and can be demonstrated using minimum hardware.

This project schedule can be claimed feasible if the client follows and agrees with our recommendations.

See our provisional Milestone table below:

|  |  |
| --- | --- |
| Provisional Milestones | Finish |
| Stage 0 | 28/07/17 |
| **Plan - design of project model complete** | 28/07/17 |
| Stage 1 | 11/08/17 |
| **Framework and Database setup complete** | 11/08/17 |
| Stage 2 | 25/08/17 |
| **Website development complete** | 25/08/17 |
| Stage 3 | 22/09/17 |
| **Website integration with database completed** | 22/09/17 |
| Stage 4 | 06/10/17 |
| **Online Real Time Scoreboard implementation complete** | 06/10/17 |
| Stage 5 | 20/10/17 |
| **Website UX\UI improvement complete** | 20/10/17 |
| **Handover Complete** | 27/10/17 |
| Client feedback | 29/09/17 |
| Supervisor feedback | 20/10/17 |
| Poster | 3/11/17 |
| Reflective Report | 3/11/17 |
| Portfolio and Final Product | 3/11/17 |

Legend:

Red text or Bold(if printed black and white) indicates Project Deliverable